BUSINESS REQUIREMENTS DOCUMENT

CRM Analytics Dashboard Project

Lead Analytics  |  Opportunity Performance

| Document ID | BRD-CRM-2026-001 |
| --- | --- |
| Project Name | CRM Analytics Dashboard |
| Version | 2.0 |
| Status | APPROVED |
| Date | April 2026 |
| Classification | Internal — Training Programme |
| Owner | Data Analytics Training Programme |
| Technology Stack | Salesforce CRM · Snowflake · Power BI · Tableau |

CONFIDENTIAL — FOR INTERNAL USE ONLY

# Document Revision History

| Version | Date | Author | Reviewed By | Change Summary |
| --- | --- | --- | --- | --- |
| 1.0 | Feb 2026 | Project Mentor | — | Initial BRD — 4-dashboard scope |
| 1.1 | Mar 2026 | Project Mentor | Team Lead | Scope reduced; Excel phase added; QA criteria expanded |
| 2.0 | Apr 2026 | Project Mentor | Programme Head | Finalised to 2 dashboards; Snowflake architecture added; wireframes embedded; sign-off revised |

# Table of Contents

Right-click this page in Microsoft Word and select "Update Field" to refresh the Table of Contents.

Document Revision History	1

Table of Contents	1

1. Executive Summary	1

1.1 Business Problem Statement	1

1.2 Project Objectives	1

1.3 Project Scope	1

1.3.1 In Scope	1

1.3.2 Out of Scope	1

1.4 Assumptions	1

1.5 Constraints	1

1.6 Dependencies	1

1.7 Deliverable Summary	1

2. Stakeholders & RACI Matrix	1

2.1 Stakeholder Register	1

2.2 RACI Matrix	1

3. Solution Architecture	1

3.1 Architecture Layers	1

3.2 Snowflake Schema Design	1

3.2.1 Required Tables	1

3.2.2 Key SQL Patterns Students Must Write	1

3.3 Non-Functional Requirements	1

4. Source Data Overview	1

4.1 Source Table Inventory	1

4.2 Table Relationships (ERD Summary)	1

5. Data Quality & Cleaning Requirements	1

5.1 Known Data Issues & Remediations	1

5.2 Required Derived Columns	1

5.3 Data Quality Log Template	1

6. Dashboard Requirements	1

6.1 Dashboard Design Principles	1

6.2 Dashboard 1 — Lead Analytics Dashboard	1

6.2.1 Purpose & Audience	1

6.2.2 Required KPI Cards	1

6.2.3 Required Visualisations	1

6.2.4 Required Slicers / Filters (Global — cross-filter all visuals)	1

6.3 Dashboard 2 — Opportunity Performance Dashboard	1

6.3.1 Purpose & Audience	1

6.3.2 Required KPI Cards	1

6.3.3 Required Visualisations	1

6.3.4 Required Slicers / Filters (Global — cross-filter all visuals)	1

7. Implementation Workflow	1

7.1 Phase Gate Review Criteria	1

8. Risk Register	1

9. Acceptance Criteria & QA Checklist	1

10. Glossary	1

11. Sign-Off & Approval	1

Appendix A — Document Metadata	1

# 1. Executive Summary

This Business Requirements Document (BRD) defines all functional, technical, and design requirements for the CRM Analytics Dashboard project. The project ingests Salesforce CRM data exported as flat files, loads and transforms it in Snowflake Cloud Data Warehouse, and delivers two production-quality interactive dashboards in both Power BI and Tableau.

## 1.1 Business Problem Statement

The sales and marketing teams currently lack a unified, real-time view of the CRM pipeline. Lead conversion performance is tracked in disconnected spreadsheets, opportunity pipeline reviews rely on manually curated exports, and there is no single source of truth for win/loss analysis. This project addresses that gap by establishing a governed data warehouse and self-service analytics layer.

## 1.2 Project Objectives

- Build a Snowflake-based cloud data warehouse with clean, structured CRM data.

- Define and calculate business-critical KPIs for two domains: Lead pipeline and Opportunity performance.

- Design and develop interactive dashboards in both Power BI and Tableau.

- Practise realistic data quality remediation (currency formats, date normalisation, soft-delete filtering).

- Deliver a final PPT presentation covering methodology, architecture, KPIs, and insights.

## 1.3 Project Scope

### 1.3.1 In Scope

- Salesforce CRM data export covering January 2019 through September 2020.

- Five source tables: Account, Lead, Opportunity, Opportunity Product, User.

- Two dashboards: Lead Analytics and Opportunity Performance.

- Both Power BI (.pbix) and Tableau (.twb/.twbx) implementations.

- Snowflake ELT pipeline: Raw, Staging, and Mart layers.

- Data quality log and QA reconciliation report.

### 1.3.2 Out of Scope

- Real-time Salesforce API integration (live sync).

- Mobile-optimised dashboard layouts.

- Role-based access control or row-level security in BI tools.

- Historical data prior to January 2019.

- Automated ETL scheduling or orchestration (e.g., dbt, Airflow).

## 1.4 Assumptions

- Students have access to a Snowflake trial account with SYSADMIN or equivalent role.

- Power BI Desktop (free) and Tableau Public or Desktop are available on student machines.

- Source CSV/XLSX files are provided by the programme mentor and are not modified after handover.

- All development is performed in a non-production (training) environment.

## 1.5 Constraints

- Project duration is fixed at five weeks.

- No budget for paid Salesforce API access; all data ingestion is via flat-file export.

- Snowflake trial accounts have a 30-day limit; SQL scripts must be exportable for re-execution.

## 1.6 Dependencies

| Dependency | Owner | Due Date | Risk if Delayed |
| --- | --- | --- | --- |
| Source CSV/XLSX files provided | Programme Mentor | Week 1 Day 1 | Blocks all phases |
| Snowflake account provisioned | Student / IT | Week 1 Day 1 | Blocks Phase 3 |
| Power BI Desktop installed | Student | Week 1 | Blocks Phase 5 |
| Tableau Desktop / Public installed | Student | Week 1 | Blocks Phase 5 |
| Final PPT template shared | Programme Mentor | Week 3 | Delays Phase 7 |

## 1.7 Deliverable Summary

| Deliverable | Tool | Description | Due Phase |
| --- | --- | --- | --- |
| Excel Data Prep | Microsoft Excel | Cleaned pivot tables and initial KPI charts from raw CSV/XLSX | Phase 2 |
| SQL Schema & Views | Snowflake | Dimensional schema with fact/dim tables and mart views | Phase 3-4 |
| Lead Analytics Dashboard | Power BI + Tableau | 8 KPIs, 6 visuals, global slicers — lead funnel analysis | Phase 5 |
| Opportunity Dashboard | Power BI + Tableau | 8 KPIs, 6 visuals, global slicers — pipeline & win/loss | Phase 5 |
| QA Reconciliation Report | SQL + Excel | KPI comparison table: SQL vs dashboard values +/-0.1% | Phase 6 |
| Final Presentation | PowerPoint | Architecture, data model, KPIs, screenshots, insights | Phase 7 |

# 2. Stakeholders & RACI Matrix

## 2.1 Stakeholder Register

| Stakeholder | Role | Interest / Expectation | Engagement Level |
| --- | --- | --- | --- |
| Programme Head | Executive Sponsor | Project delivers training value; on time and to standard | Inform monthly |
| Project Mentor / Instructor | Project Owner & SME | Students build skills; BRD and outputs meet quality bar | Engage weekly |
| Team Lead (Student) | Project Manager | Coordinates team; owns delivery timeline and sign-off | Engage daily |
| Snowflake / SQL Developer (Student) | Technical Lead | Schema design, ELT scripts, mart views are correct | Engage daily |
| Power BI Developer (Student) | BI Developer | Dashboards meet all KPI and visual requirements | Engage daily |
| Tableau Developer (Student) | BI Developer | Dashboards match Power BI parity on all requirements | Engage daily |
| Sales Management (Simulated) | Business User | Opportunity dashboard supports pipeline reviews | Inform at demo |
| Marketing Team (Simulated) | Business User | Lead dashboard answers source and conversion questions | Inform at demo |

## 2.2 RACI Matrix

R = Responsible  |  A = Accountable  |  C = Consulted  |  I = Informed

| Activity | Mentor | Team Lead | SQL Dev | PBI Dev | Tableau Dev |
| --- | --- | --- | --- | --- | --- |
| Define requirements & BRD | A | R | C | C | C |
| Provide source data files | A/R | I | I | I | I |
| Data profiling & quality log | C | A | R | I | I |
| Snowflake schema & ELT | C | A | R | I | I |
| Mart views & QA | C | A | R | C | C |
| Lead dashboard (Power BI) | C | A | I | R | I |
| Opportunity dashboard (Power BI) | C | A | I | R | I |
| Lead dashboard (Tableau) | C | A | I | I | R |
| Opportunity dashboard (Tableau) | C | A | I | I | R |
| QA reconciliation report | C | A | R | C | C |
| Final PPT presentation | C | A | R | R | R |
| Sign-off & approval | A | R | I | I | I |

# 3. Solution Architecture

The solution follows a modern ELT (Extract, Load, Transform) architecture. Salesforce CRM data is exported as CSV/XLSX files, loaded into Snowflake via a staged ingestion process, transformed through a layered schema (Raw, Staging, Mart), and consumed by Power BI and Tableau via live JDBC/ODBC connections.

## 3.1 Architecture Layers

| Layer | Technology | Purpose | Key Components |
| --- | --- | --- | --- |
| Source | Salesforce CRM | Operational CRM system — master data source | Account, Lead, Opportunity, Opp Product, User objects |
| Extraction | CSV/XLSX Export | Flat file export from Salesforce Reports | 5 tables: ~28,000+ total rows across all entities |
| Ingestion / ETL | Python + SQL Scripts | Clean, type-cast, and load to Snowflake | Remove $, fix dates, filter Deleted=TRUE, add derived cols |
| Raw Schema | Snowflake | Landing zone — raw data as-is from source | raw.account, raw.lead, raw.opportunity, raw.opp_product, raw.user |
| Staging Schema | Snowflake | Cleaned and typed tables with business rules applied | stg.dim_account, stg.dim_user, stg.fact_lead, stg.fact_opportunity |
| Mart / Views | Snowflake SQL Views | Pre-joined, business-ready views for BI tools | vw_lead_funnel, vw_opp_summary |
| Semantic Layer | Power BI / Tableau | Data model with calculated fields and relationships | DAX measures / Tableau calculated fields, date dimension |
| Consumption | Power BI + Tableau | Interactive dashboards for business users | Lead Dashboard, Opportunity Dashboard |

## 3.2 Snowflake Schema Design

### 3.2.1 Required Tables

| Table | Schema | Type | Primary Key | Description |
| --- | --- | --- | --- | --- |
| dim_account | staging | Dimension | account_id | Account master: name, industry, region, revenue, type |
| dim_user | staging | Dimension | user_id | Sales reps: full name, role, department, active flag |
| fact_lead | staging | Fact | lead_id | All leads: source, status, score, converted flag, dates |
| fact_opportunity | staging | Fact | opportunity_id | All deals: stage, amount, close date, won/lost, owner |
| vw_lead_funnel | mart | View | — | Lead KPIs pre-joined with account and user dims |
| vw_opp_summary | mart | View | — | Opportunity KPIs pre-joined for BI consumption |

### 3.2.2 Key SQL Patterns Students Must Write

- COPY INTO raw.lead FROM @crm_stage/Lead.csv FILE_FORMAT = (TYPE=CSV SKIP_HEADER=1)

- CREATE OR REPLACE TABLE stg.fact_opportunity AS SELECT ... REPLACE(REPLACE(amount,'$',''),',','')::DECIMAL(15,2) AS amount ...

- CREATE OR REPLACE VIEW mart.vw_opp_summary AS SELECT o.*, a.industry, a.region, u.full_name AS owner_name FROM stg.fact_opportunity o JOIN stg.dim_account a ON o.account_id = a.account_id JOIN stg.dim_user u ON o.owner_id = u.user_id

## 3.3 Non-Functional Requirements

| Category | Requirement | Target / Metric |
| --- | --- | --- |
| Performance | Dashboard load time (live Snowflake connection) | < 5 seconds for all visuals on initial load |
| Performance | SQL query execution time for mart views | < 10 seconds on Snowflake X-Small warehouse |
| Reliability | Snowflake warehouse idle management | Auto-suspend after 5 min idle to preserve credits |
| Data Integrity | KPI reconciliation tolerance | SQL values vs dashboard values +/- 0.1% |
| Maintainability | All SQL scripts version-controlled and documented | 100% of scripts include header comments with author and date |
| Usability | Dashboard usable without training by target persona | Verified via peer review walkthrough session |
| Security | No real customer PII included in training dataset | Confirmed by Programme Mentor before data distribution |

# 4. Source Data Overview

All source data originates from a Salesforce CRM export covering January 2019 through September 2020. The export contains five tables delivered as both CSV and XLSX formats.

## 4.1 Source Table Inventory

| Table | Rows | Cols | Primary Key | Foreign Keys | Dashboards Used In |
| --- | --- | --- | --- | --- | --- |
| Account | 3,052 | 59 | Account ID | — | Both |
| Lead | 10,000+ | 93 | Lead ID | Converted Account ID, Converted Opp ID | Lead Dashboard |
| Opportunity | 4,646 | 88 | Opportunity ID | Account ID, Owner ID | Opportunity Dashboard |
| Opportunity Product | 10,000+ | 23 | Line Item ID | Opportunity ID | Opportunity (Optional) |
| User | 98 | 143 | User ID | — | Both |

## 4.2 Table Relationships (ERD Summary)

- Account (Account ID) <--[1:M]--> Opportunity (Account ID)

- Opportunity (Opportunity ID) <--[1:M]--> Opportunity Product (Opportunity ID)

- Lead --[converted]--> Opportunity (via Converted Opportunity ID)

- User (User ID) <--[1:M]--> Opportunity (Owner ID)  [Sales Rep owns deals]

- User (User ID) <--[1:M]--> Lead (Created By ID)

# 5. Data Quality & Cleaning Requirements

Students must document every issue found and the exact remediation applied. A Data Quality Log (separate deliverable) must be maintained throughout the project.

## 5.1 Known Data Issues & Remediations

| Table | Column | Issue Found | Required Fix | Priority |
| --- | --- | --- | --- | --- |
| Opportunity | Amount | Text with $ and commas: '$54,805.00' | REPLACE($,'') then REPLACE(,,'') then CAST to DECIMAL(15,2) | Critical |
| Opportunity | Close Date / Created Date | Mixed M/D/YYYY HH:MM format | TO_DATE() in Snowflake; add Year, Month, Quarter derived cols | Critical |
| Opportunity | Stage | 15 raw values including legacy/obscure stages | Map to Stage_Group: New ¦ Qualified ¦ Late-Stage ¦ Won ¦ Lost | High |
| Opportunity | Won | Boolean True/False as text string | CASE WHEN Won='True' THEN 1 ELSE 0 END then cast to BIT | High |
| Lead | Converted | Boolean True/False as text string | CASE WHEN Converted='True' THEN 1 ELSE 0 END then cast to BIT | High |
| Lead | Pardot Grade | Mixed types in same column (text + NULL) | Coerce to VARCHAR; exclude from numeric aggregations | Medium |
| Account | Industry(2) | Duplicate industry column with partial overlap | Coalesce Industry and Industry(2) into single Industry column | Medium |
| All Tables | Deleted | Soft-deleted records included in export | WHERE Deleted = 'False' or Deleted IS NULL in all views | Critical |
| All Tables | Dates | Some records have NULL dates | NULL dates excluded from trend charts; flag in data quality log | Medium |

## 5.2 Required Derived Columns

| Table | New Column | Logic | Used In |
| --- | --- | --- | --- |
| Opportunity | Stage_Group | Map Stage to New / Qualified / Late-Stage / Won / Lost | Funnel chart, filters |
| Opportunity | Deal_Size_Band | Small <$10K / Mid $10K-$50K / Large $50K-$200K / Enterprise >$200K | Scatter, slicer |
| Opportunity | Days_to_Close | DATEDIFF(day, Created_Date, Close_Date) | KPI card, scatter |
| Opportunity | Quarter_Label | CONCAT('Q', QUARTER(Close_Date), '-', YEAR(Close_Date)) | Trend charts |
| Lead | Is_Converted | CASE WHEN Converted='True' THEN 1 ELSE 0 END | KPI, funnel |
| Lead | Age_Days | DATEDIFF(day, Created_Date, CURRENT_DATE()) | Open lead age KPI |

## 5.3 Data Quality Log Template

Students must maintain a Data Quality Log. Each row represents one issue identified, how it was found, and the fix applied.

| Issue ID | Table | Column | Issue Description | Rows Affected | Fix Applied | Verified By | Date Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DQ-001 | Opportunity | Amount | Currency text with $ and commas | 4,646 | REPLACE + CAST | SQL Dev | — |
| DQ-002 | ... | ... | ... | ... | ... | ... | — |

# 6. Dashboard Requirements

Two dashboards are required. Each must be built in both Power BI and Tableau, with an initial Excel version produced during data preparation. Both dashboards consume data from Snowflake mart views via live connection.

## 6.1 Dashboard Design Principles

- All dashboards must use a consistent colour palette aligned to reporting standards (navy, blue, grey).

- KPI cards must display current period value, prior period value, and a trend indicator (up or down arrow).

- All global slicers must cross-filter every visual on the same page.

- Tooltips must be enabled on all chart visuals showing at minimum: dimension value, measure, and % of total.

- Dashboard title, last refresh timestamp, and data source label must appear on every page.

## 6.2 Dashboard 1 — Lead Analytics Dashboard

### 6.2.1 Purpose & Audience

Enables the marketing team and sales management to understand lead pipeline health: where leads come from, how many convert, which sources are most effective, and how the lead funnel distributes across stages and industries.

Source View: mart.vw_lead_funnel

### 6.2.2 Required KPI Cards

| KPI Name | Formula | Format | Trend Indicator |
| --- | --- | --- | --- |
| Total Leads | COUNT(lead_id) | Integer #,##0 | vs. same period prev year |
| Converted Leads | COUNT(lead_id) WHERE Is_Converted = 1 | Integer #,##0 | vs. same period prev year |
| Lead Conversion Rate | Converted / Total x 100 | ##.#% | ▲/▼ vs prev period |
| Converted Accounts | COUNT(DISTINCT Converted_Account_ID) | Integer #,##0 | vs. same period |
| Converted Opportunities | COUNT(DISTINCT Converted_Opportunity_ID) | Integer #,##0 | vs. same period |
| Expected Revenue (Converted) | SUM(Amount) joined on Converted_Opportunity_ID | $#,##0 | vs. prev period |
| Avg Lead Score | AVG(Lead_Score) WHERE Lead_Score IS NOT NULL | ##.# /100 | — |
| Avg Age of Open Leads | AVG(Age_Days) WHERE Is_Converted = 0 | # days | — |

### 6.2.3 Required Visualisations

| # | Visual Type | Title | X Axis / Segment | Y Axis / Measure | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Line + Area Chart | Lead Volume Trend — Monthly | Month-Year | Count of Leads (Total + Converted overlay) | Dual series; converted as dashed line |
| 2 | Donut Chart | Leads by Source | Lead Source categories | Count of Leads + % share | Tooltip: source, count, %, avg score |
| 3 | Horizontal Bar | Lead by Stage / Status | Stage/Status | Count of Leads | Colour-coded by status group |
| 4 | Bar Chart | Conversion Rate by Lead Source | Lead Source | Conversion Rate % | Green >30%, Amber 15-30%, Red <15% |
| 5 | Bar Chart | Lead Volume by Industry | Industry | Count of Leads | Top 5 + Other grouping |
| 6 | Summary Table | Lead Conversion Summary | Lead Source rows | Total, Converted, Conv Rate, Avg Score | Conditional formatting on Conv Rate |

### 6.2.4 Required Slicers / Filters (Global — cross-filter all visuals)

| Filter Name | Field | Filter Type | Default |
| --- | --- | --- | --- |
| Date Range | Created_Date | Date range picker | All dates |
| Industry | Industry (from dim_account) | Multi-select dropdown | All |
| Lead Source | Lead_Source | Multi-select dropdown | All |
| Lead Status | Status_Simplified | Multi-select tiles | All |
| Region | Region | Dropdown | All |

## 6.3 Dashboard 2 — Opportunity Performance Dashboard

### 6.3.1 Purpose & Audience

Gives sales managers and directors a complete view of the deal pipeline: total value, stage distribution, win/loss analysis, trend over time, and top-performing accounts. Used for weekly pipeline reviews and quarterly business reviews.

Source View: mart.vw_opp_summary

### 6.3.2 Required KPI Cards

| KPI Name | Formula | Format | Trend Indicator |
| --- | --- | --- | --- |
| Total Opportunities | COUNT(opportunity_id) | Integer #,##0 | — |
| Active (Open) Opportunities | COUNT WHERE Stage_Group NOT IN (Won, Lost) | Integer #,##0 | — |
| Total Won Revenue | SUM(Amount) WHERE Won = 1 | $#,##0 | ▲/▼ vs prev period |
| Win Rate | COUNT(Won=1) / COUNT(Won=1 OR Lost=1) x 100 | ##.#% | ▲/▼ vs prev period |
| Loss Rate | COUNT(Won=0, Closed=1) / COUNT(Closed) x 100 | ##.#% | ▲/▼ vs prev period |
| Expected Pipeline Value | SUM(Expected_Amount) WHERE Stage_Group NOT IN (Won, Lost) | $#,##0 | — |
| Avg Deal Size (Won) | SUM(Amount WHERE Won=1) / COUNT(Won=1) | $#,##0 | ▲/▼ vs prev period |
| Avg Days to Close (Won) | AVG(Days_to_Close WHERE Won = 1) | ## days | — |

### 6.3.3 Required Visualisations

| # | Visual Type | Title | X Axis / Segment | Y Axis / Measure | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Funnel Chart | Pipeline Stage Funnel | Stage (ordered) | Count of Opportunities | Show count + drop-off % between stages |
| 2 | Multi-Line Chart | Monthly Opportunity Trend | Month-Year | Created / Won / Lost counts | 3 series: blue solid, green dashed, red dashed |
| 3 | Grouped Bar | Win vs Lost by Industry | Industry | Count of Won (green) + Lost (red) | Side-by-side bars per industry |
| 4 | Horizontal Bar | Loss Reason Analysis | Closed Lost Reason | Count of Lost Deals | Colour: darkest = highest volume |
| 5 | Horizontal Bar | Expected Pipeline by Stage | Open Stages | SUM(Expected Amount) $M | Ordered by stage position in funnel |
| 6 | Ranked Table | Top 10 Accounts by Won Revenue | Account Name | Won Deals, Won Revenue | Rank #, conditional bar on revenue |

### 6.3.4 Required Slicers / Filters (Global — cross-filter all visuals)

| Filter Name | Field | Filter Type | Default |
| --- | --- | --- | --- |
| Date Range | Created_Date / Close_Date (switchable) | Date range picker | All dates |
| Stage / Stage Group | Stage_Group | Multi-select tiles | All |
| Industry | Industry (from dim_account) | Dropdown | All |
| Owner (Sales Rep) | Owner_Name (from dim_user) | Dropdown | All |
| Region | Region | Dropdown | All |
| Deal Size Band | Deal_Size_Band | Multi-select | All |

# 7. Implementation Workflow

Students must complete the following phases in order. Each phase has a clear output reviewed before proceeding. The project spans five weeks; indicative durations are shown below.

| Phase | Phase Name | Output / Deliverable | Tools | Duration | Owner |
| --- | --- | --- | --- | --- | --- |
| 1 | Data Extraction & Profiling | Data quality report + column inventory | Excel / Python | Week 1 | SQL Dev |
| 2 | Data Cleaning & Preparation | Clean CSVs + initial Excel dashboard | Excel / Python | Week 1-2 | SQL Dev |
| 3 | Snowflake Schema Setup | Raw + Staging tables loaded, keys defined | Snowflake SQL | Week 2 | SQL Dev |
| 4 | Mart Views & Validation | vw_lead_funnel, vw_opp_summary, QA checklist | Snowflake SQL | Week 2-3 | SQL Dev |
| 5 | Dashboard Development | Lead + Opportunity dashboards in Power BI + Tableau | Power BI, Tableau | Week 3-4 | PBI/Tab Devs |
| 6 | QA & Reconciliation | KPI comparison table: SQL vs dashboard values | SQL + BI tools | Week 4 | All |
| 7 | Presentation Prep | Final PPT with all 10 required sections | PowerPoint | Week 4-5 | Team Lead |

## 7.1 Phase Gate Review Criteria

Each phase must pass a gate review before the team proceeds. Gate reviews are conducted by the Project Mentor.

| Phase | Gate Review Question | Exit Criterion |
| --- | --- | --- |
| 1 | Is the source data fully profiled and issues documented? | Data quality log exists with at least all known issues listed in Section 5.1 |
| 2 | Are clean CSVs ready and an Excel pivot dashboard produced? | At least 3 KPIs visible in Excel; no $ symbols in Amount column |
| 3 | Are raw and staging tables loaded with correct row counts? | Row counts in stg tables match source minus deleted records |
| 4 | Do mart views return correct KPI values? | At least 5 KPI values verified against Excel baseline +/-1% |
| 5 | Do dashboards contain all required KPIs and visuals? | All 8 KPIs and 6 visuals present on both dashboards in both tools |
| 6 | Do all SQL KPIs reconcile to dashboard values within +/-0.1%? | QA reconciliation table completed with no red-flag rows |
| 7 | Is the PPT complete with all 10 required sections? | Mentor confirms all sections present before submission |

# 8. Risk Register

The following risks have been identified. Likelihood and Impact are rated Low / Medium / High.

| Risk ID | Risk Description | Likelihood | Impact | Overall | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-001 | Snowflake trial account expires before project end | Medium | High | High | Export all SQL scripts weekly; use time-travel backups | SQL Dev |
| R-002 | Source CSV file format changes between versions | Low | High | Medium | Lock file versions at handover; mentor owns change control | Mentor |
| R-003 | Team member drops out mid-project | Low | High | Medium | Cross-train all members on SQL schema; Team Lead covers gaps | Team Lead |
| R-004 | Power BI / Tableau version incompatibility | Medium | Medium | Medium | Specify minimum versions; test on standard lab images | PBI/Tab Devs |
| R-005 | KPI definition disagreement causes rework | Medium | Medium | Medium | Sign off KPI formulas in Phase 4 gate review before dashboard build | Mentor |
| R-006 | Snowflake credits exhausted before project end | Medium | Medium | Medium | Auto-suspend warehouse after 5 min; monitor credit usage weekly | SQL Dev |
| R-007 | Students unfamiliar with DAX / Tableau calcs | High | Low | Medium | Provide formula cheat-sheet; schedule 2 mentor office hours in Week 3 | Mentor |

# 9. Acceptance Criteria & QA Checklist

All criteria below must be met before the project is considered complete. The QA checklist must be submitted alongside the final deliverables.

| # | Criterion | How to Verify | Status |
| --- | --- | --- | --- |
| 1 | Amount column is numeric (no $ or commas) | SELECT MAX(amount) FROM stg.fact_opportunity must return a number | [ ] Pass [ ] Fail |
| 2 | Deleted=TRUE records excluded from all views | Row count in views < raw table count | [ ] Pass [ ] Fail |
| 3 | Win Rate + Loss Rate use closed deals only | Win + Loss rates can exceed 100% if wrong — verify formula denominator | [ ] Pass [ ] Fail |
| 4 | Lead Conversion Rate matches SQL value +/-0.1% | SELECT COUNT(*) WHERE Is_Converted=1 / COUNT(*) vs dashboard card | [ ] Pass [ ] Fail |
| 5 | All 8 Lead KPIs present with correct labels and trend arrows | Manual review against Section 6.2.2 | [ ] Pass [ ] Fail |
| 6 | All 8 Opportunity KPIs present with correct labels and trend arrows | Manual review against Section 6.3.2 | [ ] Pass [ ] Fail |
| 7 | All global slicers cross-filter all visuals on same page | Test: select a single industry — all 6 visuals update | [ ] Pass [ ] Fail |
| 8 | Funnel chart stages are in correct order (New to Won/Lost) | Visual check: top of funnel = highest count | [ ] Pass [ ] Fail |
| 9 | Stage_Group mapping covers all 15 raw stage values with no NULLs | SELECT DISTINCT Stage_Group FROM stg.fact_opportunity — no NULL | [ ] Pass [ ] Fail |
| 10 | Data Quality Log submitted with all issues from Section 5.1 addressed | Mentor reviews log; all DQ entries have Date Closed populated | [ ] Pass [ ] Fail |
| 11 | Power BI .pbix file opens without errors on mentor machine | Mentor opens file; no broken connections or missing fields | [ ] Pass [ ] Fail |
| 12 | Tableau .twbx file opens without errors on mentor machine | Mentor opens file; no broken connections or missing fields | [ ] Pass [ ] Fail |
| 13 | Final PPT submitted with all 10 required sections | Section-by-section review: architecture, data model, wireframes, KPI definitions, insights | [ ] Pass [ ] Fail |

# 10. Glossary

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document — the formal document that defines what a project must deliver. |
| DAX | Data Analysis Expressions — the formula language used in Power BI for calculated columns and measures. |
| Dimension Table | A table containing descriptive attributes (e.g., Account, User) used to filter and group fact data. |
| ELT | Extract, Load, Transform — data is loaded raw into Snowflake first, then transformed in-warehouse using SQL. |
| Expected Amount | Projected revenue for an open opportunity, typically Amount x Probability (%). |
| Fact Table | A table containing transactional or event data (e.g., Lead, Opportunity) with measures and foreign keys. |
| KPI | Key Performance Indicator — a quantifiable metric used to evaluate the success of an activity or objective. |
| Lead | An unqualified prospect; may be converted into an Account and/or Opportunity. |
| Lead Conversion | The act of promoting a Lead to a customer account when it becomes sales-ready. |
| Live Connection | A BI tool connection mode where queries are sent to Snowflake in real time (no local data extract). |
| Loss Rate | Lost Deals / (Won + Lost Deals) x 100. Complements Win Rate; does NOT include open deals. |
| Mart View | A Snowflake SQL view in the mart schema that pre-joins dimension and fact tables for BI consumption. |
| Opportunity | A qualified sales deal tracked through stages from first contact to closed won or lost. |
| Pipeline | The collection of all active (open) opportunities at any point in time. |
| QA | Quality Assurance — the process of verifying that outputs meet defined requirements and acceptance criteria. |
| RACI | Responsible, Accountable, Consulted, Informed — a matrix used to clarify roles and responsibilities. |
| Stage_Group | A derived field that maps Salesforce's 15 stage values to 5 simplified groups for dashboard use. |
| Win Rate | Won Deals / (Won + Lost Deals) x 100. Only closed deals are included in the denominator. |

# 11. Sign-Off & Approval

All team members and the Project Mentor must review, agree to, and sign this BRD before dashboard development begins. By signing below, each party confirms they have read the document and accept the requirements as stated.

| Role | Name (Print) | Signature | Date |
| --- | --- | --- | --- |
| Project Mentor / Instructor |  | ______________________________ |  |
| Programme Head |  | ______________________________ |  |
| Team Lead |  | ______________________________ |  |
| Snowflake / SQL Developer |  | ______________________________ |  |
| Power BI Developer |  | ______________________________ |  |
| Tableau Developer |  | ______________________________ |  |

By signing this document, all parties agree that the requirements captured herein are complete, correct, and approved for development. Any changes to scope, KPIs, or deliverables after sign-off must follow the Change Request process and require re-approval by the Project Mentor and Team Lead.

# Appendix A — Document Metadata

| Document Title | CRM Analytics Dashboard Project — Business Requirements Document |
| --- | --- |
| Document ID | BRD-CRM-2026-001 |
| Project | CRM Analytics — Data Analytics Training Programme |
| Version | 2.0 |
| Status | APPROVED |
| Classification | Internal — Training Programme |
| Date Created | February 2026 |
| Date Last Revised | April 2026 |
| Next Review Date | Upon scope change or at project completion |
| Owner / Author | Project Mentor, Data Analytics Training Programme |
| Distribution List | Team Lead, SQL Developer, Power BI Developer, Tableau Developer, Programme Head |
| Storage Location | Shared Drive: /Projects/CRM-Analytics/BRD/ |
| Related Documents | Data Quality Log, QA Reconciliation Report, Final PPT Template, ERD Diagram |

Learning Links & Certification Resources

Recommended Udemy courses and certification prep to master the BI tools used with this EMR dataset. All links include exclusive discount coupons.

BI Tools & Dashboarding

| # | Certification / Course | Platform | Link (Click to Open) |
| --- | --- | --- | --- |
| 1 | Tableau Desktop Specialist | Udemy | Tableau Desktop Specialist Practice Test — Click Here |
| 2 | Power BI — PL-300 | Udemy | Power BI PL-300 Ultimate Guide — Click Here |
| 3 | Microsoft Fabric — DP-600 | Udemy | Microsoft Fabric DP-600 Practice Tests — Click Here |
| 4 | Domo Professional Certification | Udemy | Domo Professional Certification — Click Here |

Snowflake Certifications

| # | Certification / Course | Platform | Link (Click to Open) |
| --- | --- | --- | --- |
| 5 | SnowPro Core (COF-C02) | Udemy | SnowPro Core Certification Practice Tests — Click Here |
| 6 | SnowPro Gen AI Specialist | Udemy | SnowPro Gen AI Specialist Practice Tests — Click Here |
| 7 | SnowPro Advanced Data Analyst (DAA-C01) | Udemy | SnowPro Advanced Data Analyst — Click Here |
| 8 | SnowPro Advanced Data Architect (ARA-C01) | Udemy | SnowPro Advanced Architect Exam Prep — Click Here |

AI & Emerging Technologies

| # | Certification / Course | Platform | Link (Click to Open) |
| --- | --- | --- | --- |
| 9 | Claude AI Certified Architect | Udemy | Claude AI Certified Architect — Click Here |

Interview Preparation

| Medium Blog | Real interview questions, case studies & updates | Follow on Medium — Click Here |
| --- | --- | --- |